# Sprint 2 Plan

## Order Processing & Shopping Cart

Bristol Regional Food Network | DESD UFCFTR-30-3 | 2025-26

# Overview

Sprint 2 focuses on implementing the complete order processing system. This includes shopping cart functionality, checkout flow, order management for both customers and producers, and multi-vendor order handling.

## Sprint Duration

3 weeks (21 days) — estimated mid-March to early April 2026

## Sprint Goal

By the end of Sprint 2, customers must be able to add products to a cart, complete checkout, and receive order confirmation. Producers must be able to view and manage their incoming orders. The system must handle orders from multiple producers in a single customer transaction.

# All Sprint 2 Tasks (BRFN-4 Epic)

These are the 8 Jira tickets that make up Sprint 2. They are divided between 4 team members below.

| Ticket | Task Description | Points |
| --- | --- | --- |
| BRFN-28 | Implement shopping cart functionality | 5 |
| BRFN-29 | Create Order and OrderItem models | 3 |
| BRFN-30 | Implement checkout process | 5 |
| BRFN-31 | Support multi-vendor orders (split by producer) | 3 |
| BRFN-32 | Send order confirmation emails | 2 |
| BRFN-33 | Notify producer of new orders | 2 |
| BRFN-34 | Build producer order management dashboard | 5 |
| BRFN-35 | Enforce 48-hour delivery window | 2 |

Total Story Points: 27

# Person 1: Shopping Cart & Order Foundation

Tickets: BRFN-28, BRFN-29 | Story Points: 8 | Week Focus: Week 1-2

### Why This Grouping?

The shopping cart feeds directly into order creation. These two pieces form the foundation that all other Sprint 2 work depends on. Person 1 establishes the data models and cart logic that Person 2, 3, and 4 will build upon.

### BRFN-28: Implement Shopping Cart Functionality

What needs to be built: - Session-based cart (no login required to add items) - Add to cart, update quantity, remove items - Cart summary page showing all items, quantities, prices - Subtotal calculation per producer (to support multi-vendor orders) - Cart persists across page reloads using Django sessions

Technical approach: - Use Django sessions to store cart data as a dictionary: {product_id: quantity} - Create a Cart class in utils or helpers to manage add/remove/update logic - Views: add_to_cart(request, product_id), view_cart(request), update_cart(request), remove_from_cart(request, product_id) - Template: cart.html showing all items with quantity controls and remove buttons

Testing checklist: - Can add products to cart - Cart persists across page reloads - Can update quantities - Can remove items - Cart displays correctly with all product info

### BRFN-29: Create Order and OrderItem Models

What needs to be built: - Order model: links to User (customer), stores order total, status, created_at, delivery_date - OrderItem model: links to Order and Product, stores quantity and price snapshot (in case product price changes later) - Order status choices: ‘pending’, ‘confirmed’, ‘dispatched’, ‘delivered’, ‘cancelled’ - Migrations and admin registration

Order fields: - customer (ForeignKey to User) - total (DecimalField) - status (CharField with choices) - created_at (DateTimeField, auto_now_add=True) - delivery_date (DateField)

OrderItem fields: - order (ForeignKey to Order) - product (ForeignKey to Product) - quantity (PositiveIntegerField) - price (DecimalField — snapshot of product price at time of order)

Testing checklist: - Can create an Order via Django admin - Can add OrderItems linked to an Order - Order total calculates correctly - Models display sensibly in admin panel

# Person 2: Checkout & Customer Confirmation

Tickets: BRFN-30, BRFN-32 | Story Points: 7 | Week Focus: Week 2-3

### Why This Grouping?

Checkout and email confirmation form one complete user journey: the customer completes their purchase and receives confirmation. These two tickets are tightly coupled and should be owned by the same person.

### BRFN-30: Implement Checkout Process

What needs to be built: - Checkout page that reviews cart items and collects delivery address and delivery date - Validation: delivery_date must be at least 48 hours from order creation (links to BRFN-35) - Create Order and OrderItem records when user confirms checkout - Clear cart after successful order creation - Redirect to order confirmation page showing order number and details

Technical approach: - View: checkout(request) - requires @login_required - Form: CheckoutForm with fields for delivery_address, delivery_date - On POST: validate delivery_date >= today + 48 hours, create Order object, loop through cart to create OrderItem objects, clear session cart, redirect to order_confirmation - Template: checkout.html showing cart summary, delivery form, and ‘Confirm Order’ button

Testing checklist: - Logged-in customer can access checkout page - Form validation rejects delivery dates less than 48 hours away - Successful checkout creates Order and OrderItem records in database - Cart is cleared after successful order - Customer is redirected to confirmation page with correct order details

### BRFN-32: Send Order Confirmation Emails

What needs to be built: - Email sent to customer immediately after successful checkout - Email contains order number, items ordered, total price, delivery date - Use Django’s send_mail() function - Email template (plain text is fine for Sprint 2, HTML optional for polish)

Technical approach: - Configure Django email settings in settings.py (use console backend for local testing) - In checkout view, after creating Order, call send_order_confirmation_email(order, customer_email) - Email subject: ‘Order Confirmation #{order.id} - Bristol Food Network’ - Email body: includes order details, itemized list, total, delivery date

Testing checklist: - Email appears in console after successful checkout - Email contains all required information - Email is sent to the correct customer email address

# Person 3: Multi-Vendor & Producer Dashboard

Tickets: BRFN-31, BRFN-34 | Story Points: 8 | Week Focus: Week 2-3

### Why This Grouping?

Multi-vendor order splitting and the producer order dashboard are both producer-facing features. Person 3 ensures producers see only their relevant orders and can manage them effectively.

### BRFN-31: Support Multi-Vendor Orders

What needs to be built: - When a customer’s cart contains products from multiple producers, the system creates one customer-facing Order but logically splits it by producer - Each producer sees only the items from their own products - Customer sees one unified order with all items

Technical approach: - Keep one Order, use OrderItem.product.owner to filter by producer in views - In producer dashboard, filter OrderItems where product.owner == request.user - This is simpler than creating separate ProducerOrder models

Testing checklist: - Customer order containing products from Producer A and Producer B creates one Order - Producer A’s dashboard shows only items from Producer A - Producer B’s dashboard shows only items from Producer B - Customer order confirmation shows all items from both producers

### BRFN-34: Build Producer Order Management Dashboard

What needs to be built: - Dashboard page accessible only to producers (@login_required + role check) - List of all orders containing the producer’s products - For each order: customer name, order date, delivery date, status, items from this producer, subtotal for this producer - Ability to mark order items as ‘dispatched’ - Filter/sort by status, date, delivery date

Technical approach: - View: producer_orders(request) - requires login and user.role == ‘producer’ - Query: OrderItem.objects.filter(product__owner=request.user).select_related(‘order’, ‘product’) - Template: producer_orders.html with table showing order details and action buttons - Form/button to update OrderItem status or Order status

Testing checklist: - Producer can access their order dashboard - Dashboard shows only orders containing their products - Producer can mark items as dispatched - Dashboard correctly calculates subtotal for producer’s items in each order - Non-producers cannot access this page

# Person 4: Notifications & Business Logic

Tickets: BRFN-33, BRFN-35 | Story Points: 4 | Week Focus: Week 2-3

### Why This Grouping?

Both tickets focus on automated business logic and notifications rather than core CRUD operations. Person 4 handles the ‘behind the scenes’ rules that make the system work smoothly.

### BRFN-33: Notify Producer of New Orders

What needs to be built: - Email notification sent to each producer when an order containing their products is created - Email lists which products were ordered, quantities, delivery date - Triggered automatically during checkout process

Technical approach: - After Order creation in checkout view, identify all producers whose products are in the order - For each producer, send email with details of their items - Use Django’s send_mail() — similar to BRFN-32 but sent to producer emails - Email subject: ‘New Order Received - Order #{order.id}’

Testing checklist: - After checkout, producers receive emails listing their products in the order - Email is sent only to producers whose products are in the order - Email contains correct product names, quantities, and delivery date - Email appears in console (if using console backend for testing)

### BRFN-35: Enforce 48-Hour Delivery Window

What needs to be built: - Validation rule: delivery_date must be at least 48 hours (2 days) from order creation - Form validation in checkout rejects invalid dates - Optional: Add a warning in producer dashboard if an order is approaching delivery date and not yet dispatched

Technical approach: - In CheckoutForm, add custom clean_delivery_date() method - Validation: delivery_date >= timezone.now().date() + timedelta(days=2) - If validation fails, raise ValidationError(‘Delivery must be at least 48 hours from now’) - Optional dashboard warning: Check if Order.status != ‘dispatched’ and delivery_date - today < 1 day, display alert

Testing checklist: - Checkout form rejects delivery dates less than 48 hours away - Checkout form accepts delivery dates 48+ hours away - Error message is clear and user-friendly - Optional: Producer dashboard shows warning for urgent orders

# Sprint 2 Timeline (3 Weeks)

## Week 1: Foundation & Models

Focus: Person 1 leads, others prepare

- Person 1: Build shopping cart functionality (BRFN-28) and create Order/OrderItem models (BRFN-29)

- Person 2: Review requirements for checkout flow, plan form validation

- Person 3: Review multi-vendor requirements, plan producer dashboard layout

- Person 4: Set up email configuration in Django settings for testing

- Daily standups: Person 1 updates team on cart and model progress

End of Week 1 Deliverables: - Shopping cart is functional — items can be added, updated, removed - Cart persists across sessions - Order and OrderItem models are migrated and registered in admin - Team can create test orders via admin panel

## Week 2: Checkout, Multi-Vendor, Notifications

Focus: All 4 people coding in parallel

- Person 1: Support Person 2 with cart integration into checkout, polish cart UI

- Person 2: Build checkout flow (BRFN-30), integrate with Person 1’s cart and models

- Person 3: Implement multi-vendor order logic (BRFN-31), start building producer dashboard (BRFN-34)

- Person 4: Implement 48-hour delivery validation (BRFN-35), set up producer notification emails (BRFN-33)

- Daily standups: Integration points discussed

End of Week 2 Deliverables: - Checkout flow works end-to-end - Multi-vendor orders correctly split by producer - Producer receives email notification when order is created - Delivery date validation works

## Week 3: Polish, Testing, Integration

Focus: Finish dashboards, emails, testing

- Person 2: Send customer confirmation emails (BRFN-32), test full checkout flow

- Person 3: Complete producer order dashboard (BRFN-34), test multi-vendor filtering

- Person 4: Polish email templates, add optional dashboard warnings for urgent orders

- Person 1: Integration testing, help with bug fixes across all tickets

- Whole team: End-to-end testing

End of Week 3 Deliverables: - Complete order processing flow working - Customer can checkout, receive confirmation email - Producer can view their orders, receives notification emails - Multi-vendor orders handled correctly - 48-hour delivery window enforced - All 8 tickets marked DONE in Jira

# Sprint 2 Review Checklist

| Done | Requirement | Jira Ticket |
| --- | --- | --- |
| [ ] | Customer can add products to shopping cart | BRFN-28 |
| [ ] | Cart persists across page reloads | BRFN-28 |
| [ ] | Customer can update quantities and remove items from cart | BRFN-28 |
| [ ] | Order and OrderItem models exist with correct fields | BRFN-29 |
| [ ] | Customer can complete checkout with delivery address and date | BRFN-30 |
| [ ] | Checkout validates delivery date is at least 48 hours away | BRFN-35 |
| [ ] | Cart is cleared after successful order | BRFN-30 |
| [ ] | Customer receives confirmation email with order details | BRFN-32 |
| [ ] | Orders containing products from multiple producers split correctly | BRFN-31 |
| [ ] | Producer receives email notification when their products are ordered | BRFN-33 |
| [ ] | Producer dashboard shows only orders containing their products | BRFN-34 |
| [ ] | Producer can mark orders as dispatched | BRFN-34 |
| [ ] | All email notifications work | BRFN-32, BRFN-33 |
| [ ] | No customer can access producer dashboard | BRFN-34 |
| [ ] | README updated with order processing documentation | General |
| [ ] | All 8 Jira tickets moved to DONE | All |
| [ ] | Each person can explain their code in Q&A | All |

# Technical Notes & Best Practices

## Using Django Sessions for Cart

Django sessions store data server-side with a session ID cookie in the browser. The cart should be a dictionary stored in request.session['cart'].

Example cart structure:

request.session['cart'] = {
    '12': 3,  # product_id: quantity
    '45': 1,
    '67': 2
}

## Order Price Snapshots

The OrderItem model stores a price field because product prices can change over time. When an order is created, capture the current product.price into orderitem.price so historical orders remain accurate.

## Email Configuration for Testing

For local development, use Django’s console email backend to see emails in the terminal rather than actually sending them.

In settings.py:

EMAIL_BACKEND = 'django.core.mail.backends.console.EmailBackend'

Emails will print to the console when send_mail() is called. For production, switch to SMTP backend with real credentials.

## Multi-Vendor Order Approach

Recommended approach: Keep one Order per customer transaction, use filtering on OrderItem.product.owner to show each producer only their items. This is simpler than creating separate ProducerOrder records.

In producer dashboard view:

my_order_items = OrderItem.objects.filter(
    product__owner=request.user
).select_related('order', 'product')

## Delivery Date Validation

Use Django’s timezone-aware datetime to avoid issues:

from django.utils import timezone
from datetime import timedelta

min_delivery_date = timezone.now().date() + timedelta(days=2)
if delivery_date < min_delivery_date:
    raise ValidationError('Delivery must be at least 48 hours from now.')

# Integration Between Person 1, 2, 3, 4

Sprint 2 requires tight integration between team members. Here are the key handoff points:

Person 1 → Person 2: - Person 2 needs Person 1’s cart functionality completed first - Checkout view must call Person 1’s cart.get_items() or similar to retrieve cart contents - After Order creation, checkout view must call cart.clear()

Person 1 → Person 3: - Person 3 uses Person 1’s Order and OrderItem models - Producer dashboard queries OrderItem objects created by checkout

Person 2 → Person 4: - Person 4 needs Order creation in checkout to trigger producer emails - Person 4’s 48-hour validation must be integrated into Person 2’s checkout form

Person 3 → Person 4: - Person 4’s producer notification email uses producer list from Person 3’s multi-vendor logic

## Recommended Communication Plan

- Daily 10-minute standups: What did you do yesterday? What are you doing today? Any blockers?

- Person 1 commits cart and models by end of Week 1 — this unblocks everyone else

- Mid-sprint integration check: Person 2 and Person 1 test checkout with cart, Person 3 and Person 4 test email notifications

- Use feature branches and pull requests — don’t push directly to main

- Tag each commit with Jira ticket number (e.g., git commit -m "BRFN-28: Add cart session storage")

# What Comes After Sprint 2?

Sprint 3 will focus on: - Order status tracking and settlement - Notifications for customers (order dispatched, delivered) - Producer analytics and reporting - AI module integration — product quality grading and demand prediction - Polish, testing, and deployment preparation

The AI services (product quality grader using CV, demand/surplus prediction) will be added in Sprint 3 as separate FastAPI Docker containers that integrate with the Django marketplace.

# Questions for Team Discussion

Before starting Sprint 2, the team should discuss and agree on:

- Who wants to be Person 1, 2, 3, or 4? Assign based on interests and strengths.

- When will Person 1 have cart and models ready? (Suggest: end of Week 1)

- Do we want HTML email templates or plain text for Sprint 2? (Plain text is faster)

- Should producer dashboard show all orders or only pending/confirmed ones by default?

- Do we want to implement ‘mark as dispatched’ functionality in Sprint 2 or defer to Sprint 3?

- How often should we do integration testing? (Recommend: mid-sprint and end-of-sprint)

# Success Criteria

Sprint 2 is successful if:

- A customer can browse products, add to cart, checkout, and receive confirmation — all without errors

- A producer can log in, see their orders, and understand what needs to be fulfilled

- Multi-vendor orders work correctly (e.g., order with products from 2 producers shows correct items to each)

- Emails are sent (even if just to console) for both customer confirmation and producer notification

- The 48-hour delivery window is enforced and prevents invalid orders

- All code is committed to GitHub with clear commit messages and Jira ticket references

- Each team member can explain their code and demonstrate it working in the Sprint 2 review

End of Sprint 2 Plan

Once you’ve decided on Person assignments, individual task docs can be created for each team member.